BRAIN FINANCE

Migration Plans

Replit Web App → brain-core Protocol

April 28, 2026

FOR DEVELOPER REVIEW

Tactical companion to Brain-Migration-Handoff.docx

Table of Contents

Eight phases, executed in dependency order. Each phase keeps the app deployable at the end.

Scope & How to Use This Document

Phase 1 — Brain-core Foundation Setup

Phase 2 — Auth & BFF Migration

Phase 3 — Raw & Ledger Migration

Phase 4 — Wiki Layer Migration

Phase 5 — Policy Layer Migration

Phase 6 — Agent Layer Migration

Phase 7 — Audit Layer Integration

Phase 8 — Final Cleanup & Documentation

Appendix A — Dependency Map

Scope & How to Use This Document

This document compiles the eight tactical migration phases for moving the Brain Finance Replit web app onto the brain-core protocol. It is the developer-facing companion to the strategic handoff brief (Brain-Migration-Handoff.docx).

What's in here

- One section per phase, in dependency order.

- Each section includes: What & Why, Done looks like (acceptance criteria), Out of scope, Steps (numbered), and Relevant files.

- A dependency map at the end shows which phases can run in parallel.

What's not in here

- Architecture overview — see the strategic handoff brief.

- API endpoint reference — see Appendix A of the handoff brief and the brain-core OpenAPI spec.

- Code-level implementation guidance — kept intentionally light so the developer can choose patterns.

Reading order

Read Phase 1 first. Phases 2 through 8 reference one another via the Depends on banner at the top of each section. Phases 4 and 5 can be worked on in parallel once Phase 2 is merged; everything else is serial.

What stays vs what goes

- KEPT: Crossmint embedded wallet (signer / owner of BrainSmartAccount), Wirex BaaS adapter (provisioning + webhook publisher to /v1/raw/ingest), the entire React + Vite frontend, wagmi + viem + RainbowKit + SIWE.

- REMOVED: server/policyEngine.ts, server/contractService.ts, server/insightsService.ts, the four bespoke .sol contracts in contracts/, and the Hardhat workspace.

- RESHAPED: server/wirex.ts becomes a thin provisioning + webhook adapter; server/routes.ts becomes a thin BFF/proxy.

PHASE 1

Brain-core Foundation Setup

Depends on: Nothing — start here

What & Why

Stand up the brain-core mono-repo locally, deploy its four Foundry contracts to Base Sepolia, generate a typed TypeScript client from Brain_API_Specification.yaml, and provision a development tenant that this Replit web app can authenticate against. This unblocks every later phase without changing anything the end user sees.

Done looks like

- brain-core runs locally via ./scripts/dev-up.sh (Postgres+pgvector,

Redis, LocalStack, all six TS services + Python agents service healthy).

- Four contracts (BrainAuditAnchor, BrainPolicyRegistry,

BrainSmartAccount, BrainMCPAgentRegistry) deployed to Base Sepolia,

addresses recorded in a config file in this Replit project.

- Generated typed client placed at client/src/lib/brainApi.ts (do not commit

generated source verbatim — keep the generator script in script/).

- One development tenant exists in the local brain-core stack; tenant_id and

a long-lived test JWT are stored as Replit secrets.

- This Replit app still runs unchanged against its current backend; nothing

is wired through to brain-core yet.

Out of scope

- Any client or server code change in this Replit project beyond adding the

generated client and the brain-core config.

- Removing existing Replit backend code (deferred to task #9).

Steps

- Clone & boot brain-core — Install Node 22, pnpm 9, uv, Foundry, then

run the documented setup commands and confirm every service is healthy.

- Deploy contracts — Use contracts/script/Deploy.s.sol against Base

Sepolia and capture the four addresses.

- Generate the typed client — Run an OpenAPI generator over

Brain_API_Specification.yaml and check the generated artifact into

client/src/lib/brainApi.ts.

- Seed dev tenant + secrets — Create a tenant in the local stack, mint a

developer JWT, and store BRAIN_API_BASE_URL, BRAIN_DEV_TENANT_ID, and

BRAIN_DEV_JWT as Replit secrets.

- Smoke test — From a script in script/, hit /v1/wiki/schema with the

dev JWT and assert the six MVP entity kinds come back; flag the 11-entity

open question in the README.

Relevant files

- replit.md

- script/

- client/src/lib/queryClient.ts

PHASE 2

Auth & BFF Migration

Depends on: Phase 1

What & Why

Switch authentication to brain-core's short-lived JWT model (with refresh) and shrink server/routes.ts to a thin Backend-for-Frontend that proxies requests to brain-core, attaching the user's JWT, idempotency key, and request id. The Replit Express server stops owning business logic; it owns sessions and proxying.

Done looks like

- "Continue with Demo - Existing User" and "Continue with Demo - Fresh User"

both authenticate against brain-core: the existing user maps to the seeded

dev tenant; the fresh user maps to a freshly-created tenant.

- useAuth exposes { user, tenantId, scopes, jwt } and refreshes tokens

automatically.

- All client API calls flow through client/src/lib/brainApi.ts (typed

client) instead of bespoke fetches.

- server/routes.ts retains only: /api/config, the SIWE/Crossmint nonce

exchange, demo onboarding, and a small /api/brain/* proxy that forwards

any unhandled call with the user's JWT plus an idempotency key.

- Existing pages render with the same data they do today (sourced via the

proxy from brain-core for any page already migrated; sourced from existing

Replit endpoints otherwise).

Out of scope

- Removing server/policyEngine.ts, server/contractService.ts,

server/insightsService.ts, or server/wirex.ts (later tasks).

- Page-by-page UI rework (each layer task handles its own pages).

Steps

- JWT plumbing — Add a JWT issuer/refresh helper that talks to

brain-core's auth, store the access token in an httpOnly cookie, expose

the principal to the client.

- Demo button rewiring — Have the two demo buttons request the right

tenant from brain-core and store the resulting session.

- Typed client wrapper — Build a thin wrapper around the generated

client that injects the JWT, request-id, and idempotency key per the

brain-core engineering standards.

- BFF proxy — Replace bespoke route handlers in server/routes.ts with

a single /api/brain/* passthrough; leave only auth + config.

Relevant files

- client/src/lib/authContext.tsx

- client/src/lib/queryClient.ts

- client/src/lib/brainApi.ts

- client/src/pages/SignupPage.tsx

- server/routes.ts

- server/index.ts

PHASE 3

Raw & Ledger Migration

Depends on: Phase 2

What & Why

Wire this project's existing provisioning stack (Crossmint embedded wallet + Wirex BaaS for bank account, debit card, and stablecoin balance) into brain-core's Raw layer so every newly-provisioned account and every subsequent transaction becomes a Raw artifact, then a Ledger entity. Wirex and Crossmint are kept — they remain the provisioning adapters that actually create the user's accounts. Brain-core becomes the system of record that normalizes, governs, and audits them.

Done looks like

- "Continue with Demo - Fresh User" provisions the user via the existing

Crossmint + Wirex flow, and the BFF immediately posts one Raw artifact per

new account to POST /v1/raw/ingest. Within seconds the HomePage Accounts

widget shows three Ledger account entities derived from those artifacts:

one kind: onchain (stablecoin / Crossmint), one kind: bank_checking

(Wirex bank), one kind: card (Wirex debit card).

- Wirex transaction webhooks (and a polling fallback if webhooks aren't

enabled on the account) POST every event to /v1/raw/ingest and surface

in the HomePage transaction feed via Ledger reads.

- Crossmint on-chain events (sends/receives on the embedded wallet) get the

same treatment — posted to /v1/raw/ingest, derived as Ledger

transaction entities.

- server/wirex.ts is kept but reshaped: it no longer owns account state

in this repo. Its responsibilities shrink to: (a) provisioning calls

against Wirex, (b) webhook receiver / poller, (c) forwarder to

/v1/raw/ingest. Same for the Crossmint client wrapper.

- Account list and transactions are sourced from brain-core entity reads via

the typed client.

- Plaid Link (for users who want to connect external bank accounts beyond

the Wirex-issued one) goes through the same /v1/raw/ingest path with

source_type: "plaid".

Out of scope

- Recommendations / insights (Wiki — task #5).

- Approvals / proposals (Policy and Agent — tasks #6 and #7).

- Removing the Crossmint client (it stays; only our bespoke contracts go

away in task #7).

Steps

- BFF as Wirex adapter — Reshape server/wirex.ts to publish each

provisioning result and each webhook/poll event as a Raw artifact via

the typed client; idempotency key derives from the Wirex event id.

- Crossmint event bridge — On Crossmint embedded-wallet events, post

the same way; tag stablecoin balance changes as kind: onchain Ledger

entities downstream.

- Source-type tagging — Until brain-core formalizes wirex and

crossmint source_type enum values, tag artifacts as api_partner

with provider: "wirex" | "crossmint" inside the payload metadata, and

file a follow-up question with the brain-core team to add the enum

values for cleaner audit reporting.

- Ledger reads — Wire the Accounts widget and the transaction feed to

brain-core entity reads, keeping the existing visual styling and

kind-to-display-name mapping (Crypto Account / Agent Account / etc).

- Plaid path — For external-account onboarding, use Plaid Link → POST

public token to /v1/raw/ingest (source_type: "plaid") and let

brain-core's parser handle the rest.

- 11-entity check — Confirm the additional 5 Ledger entity kinds

against the internal spec; if any are needed for HomePage data, request

the schemas from the brain-core team and add them to the entity-read

mapping.

Relevant files

- client/src/pages/HomePage.tsx

- client/src/pages/SignupPage.tsx

- client/src/lib/authContext.tsx

- client/src/lib/userContact.ts

- client/src/components/AccountsSection.tsx

- server/wirex.ts

- server/routes.ts

- shared/schema.ts

PHASE 4

Wiki Layer Migration

Depends on: Phase 3

What & Why

Replace the in-process Anthropic insights cron (server/insightsService.ts) with brain-core's Wiki layer: derived pages, semantic search, and the grounded POST /v1/wiki/question endpoint that returns answers with the evidence path attached. HomePage "Actions" and "Recommendations" widgets are backed by Wiki reads; ad-hoc Q&A is wired to the question endpoint.

Done looks like

- The HomePage "Recommendations" widget renders entries returned by a Wiki

search/derivation (no longer a hard-coded list or a Claude cron output).

- The HomePage "Actions" widget renders pending obligations and other

Ledger-derived prompts surfaced through Wiki.

- A new "Ask Brain" affordance on the HomePage posts a natural-language

question to /v1/wiki/question and displays the answer plus a clickable

evidence trail back to the Raw artifacts.

- server/insightsService.ts is removed and the daily setInterval cron is

gone; nothing in this repo runs Anthropic directly.

- Detail pages (when an account or transaction is opened) read from

GET /v1/wiki/entity/{id} and display provenance + confidence.

Out of scope

- Any policy evaluation or proposal/execution flow.

- Cross-tenant agent memory (explicitly off the table per brain-core spec).

Steps

- Wiki search wiring — Replace the Recommendations/Actions data sources

with calls to /v1/wiki/search filtered by the appropriate kinds.

- Question endpoint UI — Add a small "Ask Brain" input on the home

screen wired to /v1/wiki/question, including evidence-path rendering.

- Entity detail panels — On account/transaction click, open a panel

sourced from /v1/wiki/entity/{id} showing attributes + provenance.

- Retire insights service — Delete server/insightsService.ts and any

references; remove Anthropic key from this repo (it now lives in

brain-core).

Relevant files

- client/src/pages/HomePage.tsx

- client/src/pages/sections/

- client/src/components/RecommendationsSection.tsx

- client/src/components/ActionsSection.tsx

- server/insightsService.ts

- server/routes.ts

PHASE 5

Policy Layer Migration

Depends on: Phase 2

What & Why

Replace this project's bespoke server/policyEngine.ts (in-process JSON rules + ECDSA signing) with brain-core's Policy service: a versioned DSL, an EIP-712 signing flow, an /evaluate endpoint that returns allow/confirm/reject + trace, and an on-chain anchor in BrainPolicyRegistry. The Rules and Review pages now read and write through this service.

Done looks like

- Rules page lists the active policy plus version history via

GET /v1/policy/{tenant}/versions.

- Editing a rule produces a compose payload through

POST /v1/policy/{tenant}/compose, the user signs (EIP-712) via the demo

signer, and the policy is registered via POST /v1/policy/{tenant}/sign.

- The Review page lists items returned by /v1/policy/.../evaluate against

pending agent actions (or pulls from /v1/execution/* once task #7 is

done) and shows the policy trace.

- server/policyEngine.ts is removed; POLICY_SIGNER_PRIVATE_KEY is no

longer needed in this repo.

- A "what would have happened on date X" affordance on Rules calls

/v1/policy/.../simulate with the chosen historical version.

Out of scope

- The Agent layer that produces proposals (task #7).

- The Audit layer that records evaluations (task #8) — but every Policy call

already emits audit events server-side in brain-core.

Steps

- Versions list — Wire the Rules page list to

/v1/policy/{tenant}/versions and the active row to

/v1/policy/{tenant}.

- Compose + sign UI — Replace the in-app rule form's submit handler

with the compose → sign round-trip; surface signers and content hash.

- Evaluate + simulate — Wire Review-page items and the historical

simulator to /evaluate and /simulate.

- Retire policyEngine — Delete server/policyEngine.ts, the ECDSA key

handling, and any callers in server/routes.ts.

Relevant files

- client/src/pages/RulesPage.tsx

- client/src/pages/ReviewPage.tsx

- client/src/components/ReviewItems.tsx

- client/src/lib/rule-suggestions.ts

- server/policyEngine.ts

- server/routes.ts

PHASE 6

Agent Layer Migration

Depends on: Phase 5

What & Why

Replace this project's bespoke chain wiring (server/contractService.ts, custom factory + viem direct calls), the agent ReAct loop, and the in-app marketplace with brain-core's Agent layer (formerly "Execution"): proposals, executions, three MVP agents (reconciliation, payment, anomaly), the MCP server for external agents, and the on-chain BrainSmartAccount + BrainMCPAgentRegistry.

Crossmint stays. The Crossmint embedded EOA continues to be the user's signer; we wire it as the owner / session-key holder of brain-core's BrainSmartAccount so it can sign user-ops the Agent layer proposes.

Done looks like

- Marketplace page reads from GET /v1/execution/agents and registers new

agents via POST /v1/execution/agents/register (which produces an

on-chain attestation in BrainMCPAgentRegistry).

- Agent detail page shows agent scope, on-chain registration record, MCP

endpoint URL, and recent proposals.

- Outbound payments are proposed via POST /v1/execution/propose, evaluated

by Policy (task #6), and executed via POST /v1/execution/execute. The

on-chain rail flows through BrainSmartAccount's session-key path; the

user signs with their Crossmint EOA either directly or via a registered

session key.

- This repo no longer talks to Base directly; viem direct calls,

server/contractService.ts, the deployer key, and CONTRACT_MODE=demo

short-circuits are gone. The Crossmint client is kept for signing.

- Our four Solidity contracts (BrainAccount, BrainAccountFactory,

AgentRegistry, PolicyValidator) are deleted in favor of brain-core's

three (BrainSmartAccount, BrainMCPAgentRegistry,

BrainPolicyRegistry).

Out of scope

- Audit page UI (task #8).

- Any new MVP agents beyond the three brain-core ships with.

- Removing the Crossmint client or Wirex client (both stay; see task #4).

Steps

- Marketplace + register — Wire the marketplace and register flow to

the Agent endpoints; render the on-chain attestation receipt.

- Propose → execute UX — Replace the ReAct loop with a

propose/approve/execute flow keyed off the policy decision (allow

auto-runs, confirm blocks on human approval, reject shows the

trace).

- Crossmint as signer — During onboarding, register the user's

Crossmint EOA as the owner of their BrainSmartAccount; for routine

actions issue a scoped session key signed by that EOA.

- Drop bespoke contracts — Remove server/contractService.ts, the

Hardhat workspace, our four .sol files, and the related ABIs. Keep

the brain-core-deployed contract addresses in a config file so the

client can deep-link to BaseScan.

- MCP integration — Surface the MCP endpoint URL on the agent detail

page so external agents can connect.

Relevant files

- client/src/pages/AgentsPage.tsx

- client/src/pages/AgentDetailPage.tsx

- client/src/pages/MarketplacePage.tsx

- server/contractService.ts

- server/routes.ts

- contracts/

PHASE 7

Audit Layer Integration

Depends on: Phase 6

What & Why

Surface brain-core's Audit layer in the UI. This is net-new functionality — this Replit project has no audit log today. Hourly Merkle anchoring on Base L2 means the user (and any third party) can independently verify that any policy evaluation, proposal, execution, or Wiki write actually happened at the claimed time.

Done looks like

- New "Audit" page lists events from GET /v1/audit/events filtered by

layer (raw / wiki / policy / agent), actor, and date range.

- Each row links to a detail view that calls GET /v1/audit/event/{id} and

renders the canonical hash, prev-hash chain, and the on-chain anchor.

- A header strip on the Audit page shows the latest anchor (Merkle root +

Base L2 block number + tx hash) via GET /v1/audit/anchor/latest with a

deep link to BaseScan.

- A "Verify inclusion" affordance on each row calls POST /v1/audit/verify

(or executes the inclusion proof client-side using the contract's pure

verifyInclusion) and shows pass/fail.

- A POST /v1/audit/export button kicks off a JSONL export for the chosen

filter range.

- Audit nav entry added to the side menu next to Rules and Review.

Out of scope

- Per-event anchoring (post-MVP per brain-core spec).

- SOX-ready PDF export (post-MVP).

Steps

- Audit page scaffold — Add the route, side-nav entry, and the events

list with filter controls.

- Detail + verify — Wire the row → detail modal and the inclusion

verification call.

- Latest anchor strip — Render the latest anchor + BaseScan link at

the top of the page.

- Export action — Hook the export button to the export endpoint and

poll job status until the download URL is ready.

Relevant files

- client/src/App.tsx

- client/src/pages/sections/NavigationMenuSection.tsx

- client/src/pages/

PHASE 8

Final Cleanup & Documentation

Depends on: Phase 4, Phase 7

What & Why

After every layer is migrated, remove dead code, drop the now-unused contracts workspace, simplify the schema and storage layer to whatever the BFF still needs, and update replit.md so future contributors understand that the system of record lives in brain-core and this repo is the web client + a thin BFF + the provisioning adapters (Crossmint and Wirex).

Done looks like

- The entire contracts/ directory is deleted (Hardhat config, four .sol

files, ABIs, deploy script, tests).

- server/policyEngine.ts, server/contractService.ts, and

server/insightsService.ts are deleted.

- server/wirex.ts is kept (now a thin Wirex provisioning + webhook

adapter that publishes to /v1/raw/ingest).

- The Crossmint client SDK is kept (still used for embedded-wallet

provisioning + signing as owner/session-key of BrainSmartAccount).

- shared/schema.ts retains only what the BFF still owns (e.g. session /

CSRF state if any); agents, marketplaceListings, agentMemory,

agentTransactions, notifications are removed along with their

IStorage methods in server/storage.ts.

- replit.md documents the new architecture: web client + BFF +

provisioning adapters here, protocol in brain-core, links to

Brain_API_Specification.yaml and Brain_MVP_Architecture.md.

- package.json no longer pulls in hardhat, @nomicfoundation/*, or the

Anthropic SDK. viem, @crossmint/*, wagmi, @rainbow-me/rainbowkit,

and siwe are kept (Crossmint signing + on-chain reads still need

them).

- npm run dev still boots cleanly; every page in the app renders with

data sourced from brain-core, while account creation still goes through

Crossmint + Wirex.

Out of scope

- Any new feature work.

- Touching files that are still actively read by the BFF or the

provisioning adapters.

Steps

- Delete dead code — Remove the three pure-logic server files, the

contracts workspace, and the unused tables/methods. Leave wirex.ts

and the Crossmint integration alone.

- Trim dependencies — Drop only the genuinely-unneeded packages

(hardhat, @nomicfoundation/*, @anthropic-ai/sdk) from

package.json and confirm the install still resolves.

- Update docs — Rewrite replit.md to reflect the

web-client + BFF + provisioning-adapters architecture and link to

brain-core.

- Smoke pass — Run the app end-to-end with both demo buttons and

confirm every page still works, including a fresh provisioning

flow that creates the three accounts via Crossmint + Wirex and

surfaces them as Ledger entities.

Relevant files

- replit.md

- package.json

- server/policyEngine.ts

- server/contractService.ts

- server/insightsService.ts

- server/storage.ts

- shared/schema.ts

- contracts/

Appendix A — Dependency Map

Read top-to-bottom for execution order. Items at the same indent level can be worked on in parallel.

Phase 1 — Brain-core Foundation Setup

└─ Phase 2 — Auth & BFF Migration

├─ Phase 3 — Raw & Ledger Migration

│     └─ Phase 4 — Wiki Layer Migration

└─ Phase 5 — Policy Layer Migration

└─ Phase 6 — Agent Layer Migration

└─ Phase 7 — Audit Layer Integration

Phase 8 — Final Cleanup & Documentation

Depends on: Phase 4 (Wiki) and Phase 7 (Audit)

Parallelizable work

- Phase 3 (Raw & Ledger) and Phase 5 (Policy) can be developed in parallel after Phase 2 merges.

- Phase 4 (Wiki) and Phase 6 (Agent) can be developed in parallel once Phases 3 and 5 are merged respectively.

- Phase 8 must be last — it deletes code that earlier phases temporarily depended on.

Open questions to confirm before starting

- Ledger entity kinds: brain-core's public schema lists 6 (account, counterparty, transaction, obligation, policy, agent). The strategic brief references 11. Confirm with the brain-core team before Phase 3.

- Source-type enum: brain-core does not yet have wirex or crossmint source-type values. Phase 3 tags artifacts as api_partner with provider metadata until the enum lands.

- BrainSmartAccount session-key derivation: confirm whether the Crossmint EOA registers as owner directly, or whether brain-core mints a session key signed by the EOA. Phase 6 assumes the latter.